Sprint 1

Employee Management (Epic 1)

| User Story | Story Points |
| --- | --- |
| Create Employee Table (USN-1) | 2 |
| Create Employee Form (USN-2) | 2 |
| Create Sports hall booking Table (USN-3) | 3 |

Sports hall  booking Process (Epic 2)

| User Story | Story Points |
| --- | --- |
| Build Sports hall booking Flow (USN-4) | 5 |
| Configure Approval Process (USN-5) | 3 |
| Configure Email Notification (USN-6) | 2 |

Total Story Points Sprint-1

2 + 2 + 3 + 5 + 3 + 2 = 17

Sprint 2

Sports hall  booking Process (Epic 3)

| User Story | Story Points |
| --- | --- |
| Create Sports hall booking Table (USN-7) | 3 |
| Build Sports hall booking Flow (USN-8) | 5 |
| Create HR/IT/Security Tasks (USN-9) | 5 |

Security (Epic 4)

| User Story | Story Points |
| --- | --- |
| Configure Access Control (USN-10) | 3 |
| Testing & Validation (USN-11) | 2 |

Total Story Points Sprint-2

3 + 5 + 5 + 3 + 2 = 18

Total Story Points

Sprint-1 = 17

Sprint-2 = 18

Total Story Points = 35

Number of Sprints = 2

Velocity = 35 / 2 = 17.5 ≈ 18 Story Points per Sprint